## Slide 1: Milestone Presentation (4)
Milestone 4: Shared exploration and coordination with multiple agents
13.01.2022

## Slide 2: Overview
Demo Code + Visuals
Difficulties
Next steps

## Slide 3: Code
Live-Demo
Git:
  https://github.com/DieMango/PiB_Bri_Och/

## Slide 4: Difficulties(1)
Getting the new server running
Movement issues
  Agents blocking each other
  Agents walking into obstacles
  Overall bad movement
    without new server not usefull to put time in a new function

## Slide 5: Difficulties(2)
?task(_,_,_,_) doesn’t work for whatever reason
Problems to get agents to accept/submit tasks
  Agents trying thousands of cycles to accept a task
  Agents thinking they got a task without actually accepting one
  Agents taking to long to find dispensers/ goal zones
  Agents trying to submit the wrong block type
  Agents grabbing a block together

## Slide 6: Next Steps (1) finishing Milestone 4
Getting the new server running
  with the new coordinate system implement a usefull movement algoryithm like A* as java function
Improve the rotation function
getting the ?task(_,_,_,_) to work properly
Mapknowlegde
  -Agents can store positions of PointsOfInterest (POIs)
    Storing positions of important entities
    agents can move to any stored location

## Slide 7: Next Steps (2) finishing Milestone 4
Creating mulitle types of agents (coordinator, worker scout)
  Coordinator
    stores map knowledge and gives it to other agents when requested
    keeps track of tasks (number of agents with same task, deadlines)
  Worker
    doing tasks
  Scout
    discovering the map, when fully discovered switch to worker

## Slide 8: Achieving Milestone 5
submitting multi-block tasks