## Slide 1: Milestone Presentation (2)
Milestone 3: Submit single-block tasks
16.12.2021

## Slide 2: Overview
Working Progress
Demo Code + Visuals
Difficulties
Next steps

## Slide 3: Working Progress
Used programming language: Jason
Rewriting the whole project in jason
  Getting used to jason

## Slide 4: Code
Live-Demo
Git:
  https://github.com/DieMango/PiB_Bri_Och/

## Slide 5: Difficulties
Having to redo everything in Jason
  And dealing with the same problems in different ways
Getting used to Jason
  Eg. having to describe functions like absolut value
Bad time management

## Slide 6: Difficulties (2)
Movementfunction isnt working right
  Agents get stuck
Possible solution: Agents get an random field in their view to move there, then get a new one, eccept there is a higher goal than can be achieved (eg taskblock, dispenser, goalzone)

## Slide 7: Next Steps (1) finishing Milestone 3
Implementing Java functions for more complex pathfinding (and maybe other stuff)
Submitting single-block tasks
  Grabbing (needed) blocks with an agent
  Finding and reaching goal-zones
    Storing positions of important entities

## Slide 8: Next Steps (2)
Achieving Milestone 4
  Coordinating multiple agents
  Sharing information between agents